Sprint 3 Documentation

Goal:

The goal of Sprint 3 is to conduct comprehensive testing of previously implemented features, continue developing advanced features.

**Timeline Objectives:**

**Week 1:**

• **User Authentication & Team Management**

• Implement a role-based login system for students and instructors.

• Ensure teams are accessible to both students and instructors.

**Week 2:**

• **Basic Peer Assessment Interface**

• Design a simple interface where students can select teammates test.

• Enable students to rate peers on a 5-point scale for the Cooperation dimension.

• Provide a confirmation page for students to submit their assessments.

**Week 3:**

• **Dimension-Based Assessment & Instructor Dashboard**

• Add additional assessment dimensions: Conceptual Contribution, Practical

• Introduce comment boxes for students to provide qualitative feedback.

• Develop an instructor dashboard for assessment result views:

• **Summary View**: Overview of all student scores across dimensions.

• **Detailed View**: Detailed scores for individual students, including comments.